Hey Template Guidance: Delete this instructional cover sheet page before sending!

SOW Template for Agile Sprint Delivery Projects [PLEASE NOTE: THIS SOW TEMPLATE CAN BE USED FOR NON-CUSTOMIZED, CONSULTING OFFERS THAT ARE IN THE CATALOG AND AVAILABLE IN COMPASSONE. CUSTOM OFFERS THAT USE THIS TEMPLATE WILL BE TREATED AS NON-MSO (MANAGED STANDARD OFFERING) AND WILL REQUIRE THE APPROPRIATE LEVEL OF REVIEW AS DERIVED THROUGH THE ENTERPRISE SERVICES AUTHORIZATION POLICY (ESAP)]

Template Guidance: Delete the two pages of instructional text prior to the cover page before submitting for reviews and approvals. However, DO NOT DELETE THESE TWO PAGES UNTIL AFTER THE GLOBAL VARIABLES ARE POPULATED HERE.

About this Template This template is intended for projects using an Agile sprint delivery process and project model for T&M, Fixed Fee, & Mixed Fee Projects. This template has elements that are based on the standard, generic SOW template for Microsoft ISD and previous iterations of the Agile/Capacity Based Agile SOW templates. If you are committing to a fixed scope with a well-defined set of work products, this is not the correct template to use. - This Statement of Work (SOW) is not an exhaustive list of how to deliver Agile projects. It is not intended to be a sales tool, and it does not instruct development teams on how to deliver projects. The intent of this contract is to set Customer expectations and help protect the feature team (delivery team) from well-intentioned Customer changes to the Agile development process.

New Version Message SDMPlus now contains a page for SOW Development Guidance. It includes links to the items below. The SOW Writing Guide is now complimented by additional content on the “SOW Content Development Guidance & Deal Review Standards for SOWs”. This additional content focuses on policy, business rules, and mitigating risks by leveraging lessons learned. It allows you to anticipate the areas of interest in deal reviews and build quality up front. - For example, by integrating the content in the Fixed Capacity Agile Deal Shaping Guideline in SDMPlus and the “SOW Content Development Guidance & Deal Review Standards for SOWs with the detailed delivery guidance for specific risks i, Microsoft should never need to invest recovery funds in fixed capacity projects as the scope is variable and prioritized by the client.

Global Variables, PDOC Conversion and Client Logo Insertion - Replace the project and client name in the fields below: this will auto populate in the cover, headers and in the content: SOW - Agentic AI Transformation v2.1 <Customer Name> - SOW Conversion to PDOC Delivery Model for Approved Workloads in compliance with PDOC guidelines. Replace with Microsoft OR Partner’s name in the fields below: <Microsoft OR Partner name> NOTE: Conversion to PDOC implies that 100% of the billable labor is that of an approved PDOC partner on an approved PDOC workload the SOW is being reviewed by a PDOC Service Delivery Manager. This template includes normal PDOC changes. After selecting the PDOC partner option above, and the optional language in the document then: 1 (A) Review the template for other changes based upon normal project variations; (B) Update the content in the SOW and replace Microsoft’s implementation methodology with the PDOC Partner’s Methodology content and adapt the delivery approach sections to align with the PDOC Partner’s Delivery approach. 2 )Complete a cover-to-cover read and confirm that the changes make sense in this context and align to policy, procedures, and the intent of PDOC’s Scope. Please see related notes in the comments on PDOC Partner Subcontract development and the inclusion of PDOC Partner status reporting at this link. ____ See SOW Writing Guide – PDOC Guidance and the partner’s status reporting requirements (here): - To add Customer logo: Locate your Customer's logo on Seismic or other resources and download it to your device. Next, click into the placeholder boxes in the cover page and headers to upload the logo to this document. These placeholders will align well with the text.

DCPS Business Rule Guidance: Delivery compliance, privacy and security are key considerations in Microsoft’s implementation approach. The detail associated with these topics is provided in the published SOW fragment and can be integrated and tracked as a core part of this project if required by the associated business rule, Secure by Default Requirements for ISD - Business Rules.

Click icon to insert client logo,

then delete this text

Prepared for:

[Customer name]

Prepared by:

Microsoft Industry Solutions Delivery

Agentic AI Transformation

Statement of Work

May 14, 2026

Version 2.1

Table of contents

TOC \o "1-2" \h \z \u Introduction	 PAGEREF _Toc225414267 \h 1

1.1	Customer goals	 PAGEREF _Toc225414268 \h 3

1.2	Project objectives	 PAGEREF _Toc225414269 \h 5

1.3	Technology requirements	 PAGEREF _Toc225414270 \h 9

1.4	Environment requirements	 PAGEREF _Toc225414271 \h 10

1.5	Exclusions	 PAGEREF _Toc225414272 \h 11

2	Definitions and acronyms	 PAGEREF _Toc225414273 \h 13

3	Delivery approach, completion, and timeline	 PAGEREF _Toc225414274 \h 15

3.1	Delivery approach	 PAGEREF _Toc225414275 \h 15

3.2	Outputs	 PAGEREF _Toc225414276 \h 26

3.3	Completion and definition of done	 PAGEREF _Toc225414277 \h 27

3.4	Timeline	 PAGEREF _Toc225414278 \h 28

4	Project organization	 PAGEREF _Toc225414279 \h 29

4.1	Project staffing	 PAGEREF _Toc225414280 \h 29

4.2	Executive steering committee	 PAGEREF _Toc225414281 \h 29

4.3	Product council	 PAGEREF _Toc225414282 \h 31

4.4	Feature team	 PAGEREF _Toc225414283 \h 32

5	Project governance	 PAGEREF _Toc225414284 \h 34

5.1	Project communication	 PAGEREF _Toc225414285 \h 34

5.2	Risk and issue management	 PAGEREF _Toc225414286 \h 35

5.3	Change management process	 PAGEREF _Toc225414287 \h 35

5.4	Escalation path	 PAGEREF _Toc225414288 \h 36

5.5	Project completion	 PAGEREF _Toc225414289 \h 36

6	Customer responsibilities and project assumptions	 PAGEREF _Toc225414290 \h 37

6.1	Customer responsibilities	 PAGEREF _Toc225414291 \h 37

6.2	Project assumptions	 PAGEREF _Toc225414292 \h 38

7	Exhibits	 PAGEREF _Toc225414293 \h 40

7.1	Initial product backlog	 PAGEREF _Toc225414294 \h 41

Table of tables

Table 1: Customer goals	 PAGEREF _Toc213430931 \h 3

Table 2: Project objectives	 PAGEREF _Toc213430932 \h 4

Table 3: Technology requirements	 PAGEREF _Toc213430933 \h 6

Table 4: Environment requirements	 PAGEREF _Toc213430934 \h 7

Table 5: Exclusions	 PAGEREF _Toc213430935 \h 8

Table 6: Table of abbreviations	 PAGEREF _Toc213430936 \h 10

Table 7: Project Initiation activities	 PAGEREF _Toc213430937 \h 14

Table 8: Product Baseline Planning activities	 PAGEREF _Toc213430938 \h 16

Table 9: Delivery sprints activities	 PAGEREF _Toc213430939 \h 19

Table 10: Testing in scope	 PAGEREF _Toc213430940 \h 21

Table 11: Outputs	 PAGEREF _Toc213430941 \h 23

Table 12: Executive steering committee roles and responsibilities	 PAGEREF _Toc213430942 \h 26

Table 13: Product council roles and responsibilities	 PAGEREF _Toc213430943 \h 27

Table 14: Feature team roles and responsibilities	 PAGEREF _Toc213430944 \h 29

Table 15: Initial product backlog	 PAGEREF _Toc213430945 \h 37

Table of figures

Figure 1: Platform Centric Approach	 PAGEREF _Toc222472756 \h 6

Figure 2: Iterative delivery approach - Scrum process	 PAGEREF _Toc222472757 \h 16

Figure 3: High-level timeline	 PAGEREF _Toc222472758 \h 29

Figure 4: Product council	 PAGEREF _Toc222472759 \h 31

This Statement of Work (SOW) and any exhibits, appendices, schedules, and attachments to it are made pursuant to Work Order (WO) [insert WO number] and describes the work to be performed (“services”) by Microsoft (“us,” “we”) for <Customer Name> (“[Customer short name if any]”, “Customer”, “you”, “your”) relating to SOW - Agentic AI Transformation v2.1 (“Project”).

This SOW and the associated WO expire 30 days after their publication date (date Microsoft submits to the Customer) unless signed by both parties or formally extended in writing by Microsoft.

[READ AND DELETE: PLEASE NOTE

THIS SOW TEMPLATE IS USED FOR CATALOG, NON-CUSTOMIZED, CONSULTING

OFFERS THAT ARE IN THE CATALOG AND AVAILABLE IN COMPASSONE.

CUSTOM OFFERS WILL BE TREATED AS NON-MSO (MANAGED STANDARD OFFERING)

AND WILL REQUIRE THE APPROPRIATE LEVEL OF REVIEW AS DERIVED THROUGH THE

ENTERPRISE SERVICES AUTHORIZATION POLICY (ESAP)]

# Introduction

Insert an executive summary that reflects the Customer context that has led to this project. This introduction should not focus on technology. The main objective is to set the tone for the SOW and why the Customer is willing to invest in its digital transformation using a product-centric organization model.

Below are some examples. See the SOW Writing Guide on K360 for other examples.

Identifying insights, completing routine tasks, and resolving customer issues across vast enterprise systems have traditionally relied on manual hand-offs, siloed data, and time-consuming business processes. For [Customer Name] to achieve its mission more efficiently, the organization needs a step-change in how employees and customers discover information and get work done—because today, knowledge is fragmented across systems, work is routed through disconnected teams, and execution depends heavily on manual coordination. The result is predictable friction: duplicated effort, delayed decisions, inconsistent outcomes, and limited end-to-end visibility across workflows that span multiple applications and data estates. Moving forward, [Customer Name] can shift from an application-centric operating model—where people navigate tools and stitch together processes—to an agent-centric (agentic) organization, where intelligent agents orchestrate work across systems with speed, consistency, and appropriate human oversight.

This shift is the foundation of an agentic organization: one where AI agents evolve from information retrieval (finding and summarizing knowledge) to task completion (updating records, initiating workflows, resolving requests), and ultimately to assisted autonomy (planning multi-step work, coordinating across tools and teams, and escalating when human judgment is required). Agentic AI solutions are built on three foundational capabilities: reasoning, planning, and action. These systems combine large-language-model reasoning with structured planning and automated execution to deliver intelligent, goal-oriented outcomes. By orchestrating secure data retrieval, adaptive workflows, and enterprise tool integration, AI agents can interpret natural-language requests (reasoning), formulate multi-step strategies (planning), and autonomously execute tools to retrieve knowledge or perform tasks (via APIs and/or other integrations). This cohesive loop enables agents to deliver timely insights and complete complex tasks with precision and adaptability, transforming how work moves from request to outcome across the enterprise.

This agentic approach underpins high-value solutions:

Insert the Customer specific use-case scenarios below

Enterprise Workflow Automation Agent – an internal assistant that streamlines business processes (e.g., onboarding, IT triage, report generation) by reasoning over corporate knowledge and safely executing back-end actions.

Customer Support Conversational Agent – a multilingual chatbot that taps real-time CRM and knowledge-based data to answer queries, perform actions, recommend next steps, and escalate seamlessly to human agents.

- Microsoft will partner with [Customer Name] to establish a robust Agentic AI strategy through a platform-centric, layered approach not as a collection of disconnected agents, but as an enterprise foundation that brings agents in the flow of work where outcomes are created. This platform will be modularized, scalable, secure, and reusable by design, built as a set of composable building blocks—so agent capabilities, tools, prompts, and multi-agent orchestration patterns can be assembled, reused, and extended across teams and scenarios instead of reinvented for each use case. It will be anchored on Microsoft Azure AI Foundry, with a clear path to extend experiences through Copilot Studio and governed interoperability with third-party agentic platforms where appropriate enabling multi-agent workflows that coordinate across systems to move work from intent to execution. The objective is not just “building agents”; the objective is improving business outcomes by embedding agentic capabilities in the flow—accelerating cycle time, reducing operational friction, increasing consistency and compliance, and driving measurable gains in productivity and customer experience.

This foundation aligns with Microsoft’s standardized Azure-native AI operating model, which is structured around four key pillars: (1) Tenancy and Subscription Architecture for scalable, secure isolation and governance across business units; (2) Azure AI Foundry Projects as the core delivery model for agentic solutions with built-in lifecycle and knowledge integration; (3) AI Gateway patterns for secure, policy-enforced cross-boundary access using MCP (Model Context Protocol) and A2A (Agent to Agent Protocol) protocols; and (4) Cosmos DB and Agent 365 for persistent agent memory, observability, and unified governance. These pillars ensure that each team can innovate autonomously while adhering to enterprise-wide standards for security, compliance, and operational excellence enabling a repeatable, governed, and future-ready AI platform.

To deliver this foundation, Microsoft will provide a multidisciplinary team—AI engineers, data engineers, solution architects, security specialists, and UX designers—working side-by-side with [Customer Name] under a jointly prioritized backlog. Delivery will follow a clear phased approach: Product Strategy & Envisioning to align on target outcomes and priority workflows; Foundations & Feasibility to validate the baseline platform and initial agentic solution; Capabilities & Advancement to expand and strengthen what is needed to scale; and Productionize & Govern to harden for enterprise rollout with operational readiness and sustained governance. This phased model ensures each step builds durable capability so [Customer Name] can scale beyond initial use cases into a repeatable engine for future agentic workflows and measurable business value.

Project objectives and scope

In this template, there are section names and content that are different from the typical SOW. With the Leading Edge Delivery (LED) approach, there is a shift from outlining all scope details in the SOW and focusing on business outcomes and higher-level areas. The details of what Microsoft will consider for delivery will be captured in the product backlog and refined during delivery. For example, there are sections missing that are in other SOW templates, such as an Interfaces and integrations section. The details about any needed system integrations or interfaces can be added to the product backlog during delivery. There is also other guidance provided later in this template about adding details to the product backlog for different items.

This project uses a capacity-based agile delivery model. Microsoft will provide [Insert name of Customer] with a delivery team staffed as defined in the Project staffing section and the Enterprise Services Work Order (ESWO). If additional capacity and/or skills are needed to deliver the desired project objectives or if additional project objectives need to be defined, the change management process will be followed.

The delivery team will follow recommended agile practices (described further in the Delivery approach section) as Microsoft collaborates with [Insert name of Customer] to deliver a baseline Knowledge Mining solution for [Insert name of primary user community / business group].

Customer goals

Customer goals related to this project are listed below. They are provided for business context for the project and are not statements of accountability or of Services to be performed by Microsoft. The project outcomes and Services to be performed are described within this section and within the remainder of this SOW.

Update the table below with the goals and descriptions for the specific customer requirements of the project, below are examples.

Table 1: Customer goals

| Goal | Description |
| --- | --- |
| Enable employees to complete business processes faster and with fewer errors by bringing agentic capabilities “in the flow” of work. | Microsoft and [Customer Name] will work collaboratively to establish an in-the-flow Agentic AI capability that helps employees discover information and get work done—not by switching between siloed systems, but by having agents securely reason over enterprise knowledge, guide decisions, and execute approved actions across tools and workflows. The solution is intended to support multi-agent workflows, where agents coordinate across steps (retrieve → plan → act), and incorporate appropriate human oversight for exceptions or high-impact decisions. |
| Improve customer satisfaction and reduce case-resolution time through 24×7, multilingual, context-aware assistance. | Microsoft and [Customer Name] will co-create a customer support experience where agents provide consistent, context-aware assistance across channels—grounded in approved knowledge sources and capable of safe task completion when permitted (e.g., case updates, routing, status checks). The solution is designed to deliver faster responses, improved resolution quality, and smoother escalation to human agents—supporting always-on service while maintaining enterprise controls and accountability. |
| Establish a modularized, scalable, secure Azure-native Agentic AI platform that accelerates reuse and future innovation. | Together, Microsoft and [Customer Name] will establish a platform-centric, layered foundation built to be modularized, scalable, and reusable, so capabilities can be composed once and extended across many current and future use cases. The platform will be anchored on Microsoft Azure AI Foundry, with a clear path to extend through Copilot Studio and (where appropriate) governed interoperability with third-party agentic platforms. This reusable foundation is designed to support enterprise-grade multi-agent deployments, accelerate onboarding of new scenarios, and reduce “one-off” solution build patterns—so the organization can continuously expand value as new workflows are prioritized. |
| Enable enterprise governance, security, Responsible AI, and operational readiness to scale confidently. | Microsoft and [Customer Name] will define and implement the guardrails required for sustainable scale—covering security and access controls, Responsible AI practices, evaluation and quality measures, and operational readiness (monitoring, incident response, and lifecycle management). This ensures agentic workflows remain safe, traceable, and manageable as usage grows, and that business outcomes can be scaled without compromising compliance or reliability. Leverage Agent 365 for centralized agent registry, access control, and lifecycle governance |
| Create a repeatable rollout model that scales from initial use cases to a portfolio of agentic workflows. | Microsoft and [Customer Name] will follow a phased delivery approach that establishes early value while building durable capability—starting with alignment on priority workflows and success outcomes, then validating a baseline foundation, expanding capabilities for scale, and progressing toward production hardening and governance. This structure supports predictable iteration and enables the organization to expand from a small set of initial scenarios into a broader portfolio of agentic workflows over time. |

Project objectives

When filling in this section, do not go into more detail than epics and features. The focus is on business functional needs. A full list of detailed user stories should not be used here because it can create the expectation of fixed scope, as in, all of the user stories will be delivered as part of this project.

This project will focus on the project objectives described below, which will be prioritized based on agreement between Microsoft and [Customer Name]. By the nature of agile, capacity-based delivery, project objectives are not always achieved in full. Microsoft and [Customer Name] will regularly review priorities and work together to deliver the most valuable outcomes within the available capacity. The agile delivery approach (described in the Delivery approach section) allows [Customer Name] to continually adapt the direction of the solution as new learnings emerge.

At the core of this effort is a business-outcome-first delivery intent: Microsoft and [Customer Name] will use commercially reasonable efforts to establish a platform-centric, layered Agentic AI foundation that brings agents in the flow of work—so agentic capabilities can be embedded into prioritized workflows where value is realized. This intent guides how the backlog is shaped and prioritized; however, Microsoft does not warrant or guarantee the achievement of any specific business outcomes, as realized outcomes depend on multiple factors outside Microsoft’s control (including customer adoption, data readiness, operational decisions, process alignment, and governance approvals). Within the constraints of the capacity-based agile model, the work will focus on creating a modularized, scalable, secure, and reusable foundation—spanning core platform patterns, governance and controls, integration and orchestration approaches, evaluation and quality practices, and operational readiness—so the organization can enable initial scenarios and establish repeatable patterns for future use cases. The intended approach is illustrated in Figure 1 (Platform-Centric Approach), Figure 2 (Phased Approach), and Figure 3 (Architecture).

Figure 1: Platform Centric Approach

Figure 2: Phased Approach

Figure 3: Architecture

Table 2: Project objectives

| Project objectives | Assumptions |
| --- | --- |
| Product Strategy & Envisioning (Business-outcome-first + “in the flow”) Define the target business outcomes, priority personas, and the “in the flow” workflows where agent | Stakeholder alignment & availability: Customer provides business and technical stakeholders and decision-makers for workshops and timely feedback. Workflow clarity: Customer identifies initial priority workflows and user communities and confirms desired outcomes and success measures. Governance access: Customer provides access to security/compliance/architecture stakeholders and required approval processes. |
| Foundations & Feasibility (Baseline foundation on Azure AI Foundry + feasibility prototype) Establish the baseline Agentic AI foundation anchored on Microsoft Azure AI Foundry and validate | Environment readiness: Azure subscription(s) and required access are provisioned before the sprint start. Service capacity: Required platform services and capacity are available for initial prototyping. Data readiness: At least one approved dataset/source is available for initial grounding where applicable. SME commitment: Customer SMEs are available to clarify workflows and validate early results. |
| Capability & Guardrails (MVP hardening + enterprise controls) Expand the baseline into a feature-rich, guard-railed MVP capability suitable for broader pilot usage. | Data/API access: Required data sources and integrations are approved and accessible for planned capabilities. Security/compliance input: Customer security and compliance stakeholders provide feedback within agreed timelines. Pilot users: Test users are available for usability feedback and pilot validation. |
| Orchestration for business workloads (From answers → getting work done) Enable Agent 365 | Workload selection: Customer identifies initial workloads and confirms which steps are eligible for assisted execution versus requiring human approval. Permissions & operating model: Customer provides required permissions, escalation paths, and operational roles to support orchestration in the target environment. |
| Marketplace for Microsoft + third-party agents/tools (Standardized onboarding via MCP/MP2 through AI Gateway) | Governance & policy: Customer defines marketplace onboarding rules (approvals, categories, audit expectations, allowed integrations). Third-party readiness: Third-party onboarding is contingent on Customer approvals, vendor terms, compliance review, and credential availability. Security boundaries: Customer confirms network/egress boundaries and acceptable access patterns for external tools/platforms. |
| Responsible AI + Evaluation (Quality, safety, and accountability built-in) | RAI alignment: Customer aligns on Responsible AI expectations and usage boundaries for target scenarios and user groups. Validation support: Customer participates in defining evaluation criteria and provides test cases or feedback loops for validation. |
| Productionize & Govern (Optional — include only if production deployment is in scope) | Production approvals: Customer completes required production approvals and operational readiness steps. Operations ownership: Customer identifies ops owners for monitoring, incident response, and runbook execution post-handover. Budgeting & scaling: Customer plans for ongoing platform/service usage at scale and agrees the support/operations model. |

Technology requirements

Delete this section if software products (including subscriptions) and technologies are not in scope. If the tools below are not used, or if other Customer-requested tools are used, it may impact the productivity of the team and will require additional TQA reviews. Contact WWTQA for more information.

The products and technology listed in the following table are required for the project. The Customer is responsible for obtaining all licenses, products, or subscriptions. This list is subject to change based on adjustments made to desired outcomes or direction of the project.

At least one automation environment (Azure DevOps, GitHub, Jira, or Jenkins) should be defined in the table below. If the Customer is not using any of these options, the effort estimations may be impacted.

Table SEQ Table \* ARABIC3: Technology requirements

| Product and technology item | Version | Ready by |
| --- | --- | --- |
| Microsoft Azure subscription | Not applicable | Start of project |
| Microsoft Entra, Microsoft Entra Id | Not applicable | Start of project |
| Microsoft Azure DevOps to manage backlog and automation, GitHub | Not applicable | Start of project |
| Microsoft Visual Studio | Not applicable | Start of project |
| Microsoft Azure AI Foundry, Azure AI Agent Services, Azure AI Search, Azure Document Intelligence | Not applicable | Start of project |
| Azure Monitor, Azure Cosmos DB (Includes vector search for agent memory and semantic recall), Azure Log Analytics, Azure Functions, Azure App Service, Azure Storage, Azure Key Vault, Foundry Control Plane for observability, telemetry, and lineage | Not applicable | Start of project |
| Microsoft Data Science Toolkit | Latest version, where applicable | Start of project |
| Microsoft 365, Microsoft Teams | Not applicable | Start of project |
| Microsoft Power BI | Professional | Start of project |
| [Add additional required software] |  |  |

It is recommended that this table be used for the high-level product and technologies needed to deliver this project. If any detailed technology requirements are anticipated, please add them to the backlog, making sure to define product and technology item, version, and timeline (ready by).

Environment requirements

Add or remove the items from the table as needed for your project. The list of environments may differ by legal requirements and geography. If an environment is not required and is the Customer’s responsibility, remove it from this table. Refer to the SOW Writing Guide for additional examples.

The Customer will supply and maintain all environments used for the development and delivery lifecycle during this project. The Customer will obtain the required Azure subscriptions and provide Microsoft with administrative control to build the development and test environments, as needed.

Make sure you pick one responsible party for configuration and maintenance and one party for subscription ownership. For production environments, optional text is still provided for the template to be flexible for the responsible party. Please note that LED projects should favor Microsoft deploying into environments in most cases, but it is understood many customers may still wish to retain that responsibility.

Table SEQ Table \* ARABIC4: Environment requirements

| Environment | Location | Responsible for configuration and maintenance | Subscription ownership | Ready by |
| --- | --- | --- | --- | --- |
| Automation environment | Azure DevOps, GitHub, Jira, Jenkins | Microsoft or Customer | Microsoft or Customer | Start of project |
| Development | Microsoft Azure | Microsoft or Customer | Microsoft or Customer | Start of project |
| Test | Microsoft Azure | Microsoft or Customer | Microsoft or Customer |  |
| Production | Microsoft Azure | Microsoft or Customer | Microsoft or Customer |  |
| [Provide additional required environment] |  |  |  |  |

Exclusions

Any items we need the customer to provide or perform should be listed as a customer activity or responsibility elsewhere in the SOW, not listed here. Any items listed in the table below are by default excluded from the services provided in this project. If any items in the table below will be provided in your project, then delete them from the table.

Any area not explicitly included in the sections above, describing the outcomes and requirements, will not be provided by Microsoft during this project. Exclusions from the Services provided by Microsoft for this project include the following.

Table 5: Exclusions

| Area | Description |
| --- | --- |
| Product licenses and subscriptions | Product licenses (Microsoft or non-Microsoft) and cloud service subscriptions are not included, unless otherwise noted in the Technology requirements section. |
| Hardware | Microsoft will not provide hardware for this project. |
| Client | Deployment and configuration of client software is out of scope for the project. |
| Product bugs and upgrades | Product upgrades, bugs, and design change requests for Microsoft products. |
| Organizational redesign | Designing or redesigning the Customer’s functional organization is not included. |
| Branding | Microsoft will not create or design any graphical elements or corporate branding elements related to this project. |
| User communications | Microsoft will not manage any direct user communications associated with the project. |
| In-class training | Formal in-class user training or the creation of custom training materials. |
| Governance and regulatory compliance | Microsoft will not be responsible for assessment or review of governance or regulatory compliance. |
| Deployment, installation, configuration, and testing | The following items are not included: Deployment and/or configuration of new Azure environments. Installation, configuration, and testing of non-Microsoft software other than software identified as within scope. Testing and configuration of applications and services outside of those required to support the deployment of the solution. On-premises software or hardware installation, this includes software such as Microsoft Data Integration Runtime. |
| Network and storage | Troubleshooting or remediation of existing network and storage systems is not in scope. |
| Data cleansing | Data cleansing is out of scope. |
| Data quality | Any data quality issues, remediation and the resulting additional effort are out of scope. These issues include but are not limited to: Duplicate rows. Missing or empty data column. Variable size schema (i.e. inconsistent or unexpected number of column). Inconsistent timestamps. Unexpected data types (i.e. Character strings in numeric columns). Unresolved lookups. |
| Machine learning | Training or fine-tuning of models using customer data is out of scope. |
| Process reengineering | Redesign or re-engineering of the Customer’s business processes is not included. |
| Organizational design | Designing – or redesigning – the Customer’s functional organization is not included. |
| Information security/application development policies | Information security and application development policies will not be created. |
| Application security code review | Security code review of an application or applications outside of the current project scope. |
| System integration | Modifications to third-party systems or external interfaces to support integration are not in scope for this project. |
| Customer-specific security and compliance | Implementation of Customer-specific security and/or compliance requirements. If the Customer requires Microsoft to assist with implementation of Customer-specific security and/or compliance requirements, then this will be handled via the change management process. |

Definitions and acronyms

The following table lists terms, initialisms, and acronyms used in this document.

Table 6: Table of abbreviations

| Term / acronym | Description |
| --- | --- |
| Backlog | The set of epics, features, and user stories that are prioritized and assigned to resources during sprints to direct the effort of the feature teams to work toward the Customer outcomes and desired business value. |
| CPM | Consulting product manager. The role assigned to lead a feature team. Responsibilities are outlined in the Feature team section of this document. |
| DOD | Definition of Done |
| DOR | Definition of Ready |
| Informal knowledge transfer | The exchange of information between Microsoft staff and the Customer staff as they work together on the project. |
| OKRs | Objectives and key results. A set of measurable goals and metrics used to track progress toward reaching valued business outcomes. |
| PBI | Product backlog item. An item tracked in DevOps. Also known as a “work item.” Typically, these items can be individual tasks, stories, epics, features, or other custom items as defined for a particular project. |
| Product increment | Depending on the type of project, a “product increment” can be any combination of the following (but not limited to): documentation of standards, policies, and procedures; landing zones; security templates; operational playbooks; or user stories completed within a sprint. |
| SLI | Service-level indicator |
| SLO | Service-level objective |
| SME | Subject matter expert. A person with specific knowledge or expertise in a particular area. For example, a security SME, or database SME. |
| SOW | Statement of work |
| Sprint planning | A single meeting held at the start of each sprint to review and assign PBIs that meet DOR and will be delivered during the sprint. In some exceptional cases, planning may extend past the first day. The consulting product manager (CPM) and feature team will attend, along with key stakeholders. |
| Sprint retrospective | A single meeting held at the end of each sprint to give the feature team an opportunity to review its performance and implement improvements for subsequent sprints. Identified improvements can be enacted during subsequent sprints. The feature team will attend with key stakeholders, if desired. |
| Sprint review | A single meeting held at the end of each sprint to evaluate the progress and update the product backlog, if needed. The CPM and feature team will attend along with key stakeholders. |
| UAT | User acceptance testing |
| ESWO | Enterprise Service Work Order |

Delivery approach, completion, and timeline

This project uses an agile approach based on the scrum framework (http://scrumguides.org) for delivery.

During baseline planning, Microsoft and the Customer will work together to elaborate and refine the product backlog to the level necessary to plan an initial product release for future delivery sprints.

The goal should be to establish release capability as soon as possible.

Delivery approach

Sprint process

Microsoft will undertake an iterative delivery approach that is based on a fixed-capacity, fixed-duration, variable-scope process known as the scrum process. The goal of each sprint is a product increment that can be released into production. The key tenets are as follows:

Joint ownership of decisions

Short implementation units (sprints)

Prioritization of business and technical debt objectives in a product backlog

Time-bound planning for each sprint

Emphasis on the remaining work

Sprints that produce a releasable product increment

Sprint demonstrations that are time-restricted and have regular checkpoints

An automated approach to build, deployment and configuration of the solution

Regular retrospective meetings that may be used for course correction

Figure 2: Iterative delivery approach - Scrum process

[DELETE THIS NOTE. This information is here as background to help answer Customer questions about how we handle requirements.]

Requirements will be captured in the form of personas, user journeys, epics, features, and user stories.

Personas describe the roles of the people using the system.

User journeys are simple descriptions of the work processes currently done by the personas, as well as desired future process changes. User journeys are optional and may be created during or after the Project Baseline Planning workshop to gain clarity on complex workflows.

User stories are work items in the product backlog. They have the following elements, at a minimum:

A single persona who is the primary stakeholder in the outcome of the user story.

A simple description of what the system should do.

A simple description of the value of the result.

A set of acceptance criteria that define when the user story is complete.

Optionally, wireframe documents may also be created to supplement user stories if the application requires a high degree of user interface design.

A feature is a higher-level, more abstract description of what the system should do. The sole purpose of features is to categorize user stories. Epics are more abstract than features. The sole purpose of epics is to categorize features. Features and epics are optional and may be used to help organize a large number of user stories.

At the end of each sprint, the Microsoft project manager, CPM, Customer product owner, and applicable Customer decision makers will review the progress made against the objectives to determine if any adjustments need to be made using the change management process.

Due to the fixed-capacity, fixed-duration nature of the delivery, at the conclusion of the project, some backlog items may not be completed. The Microsoft team will rely on the Customer to keep an updated and prioritized set of objectives so that the most important backlog items can be completed during the project to support the most important outcomes.

Project initiation

At the beginning of the project, the following prerequisites must be completed. These tasks must be completed before envisioning, baseline planning, and delivery sprints begin.

Table 7: Project Initiation activities

| Category | Description |
| --- | --- |
| Microsoft activities The activities to be performed by Microsoft | Conduct a pre-initiation call or meeting to initiate team formation and communicate expectations. Document the project launch prerequisites using input from this SOW. Track the status of launch prerequisites and adjust the project initiation phase start date accordingly. Conduct a detailed walk-through of the SOW with the Customer to agree upon an initial project schedule and approach. Help the Customer identify the required roles and stakeholders and names for workshops and the initial feature team. Work with the Customer to identify the stakeholders and subject matter experts (SMEs) that will function as a feature team. Initiate the onboarding of Microsoft resources into the Customer environment. Conduct a preparation call with Customer stakeholders to brief them on the envisioning framework and approach and agree on the key focus areas and stakeholders for envisioning. Collaborate with the Customer to identify key business and IT stakeholders and SMEs who will participate in discovery and envisioning workshops. Deliver an agile/scrum workshop. Discuss agile best practices as educational for Customer/partners with low to no agile maturity. Use the Customer Maturity Assessment done during presales as an input. The same workshop can be used to discuss agile best practices with mature customers/partners and assess the PO authority and how they apply agile best practices, identify the gaps with ours, and set a common ground. |
| Customer activities The activities to be performed by the Customer | Identify Customer team members who will be available for the duration of the project. Identify a sponsor who is empowered to prioritize business decisions and act as a single point of contact for questions relating to the product vision and objectives. Identify a product owner who will be the single point of contact for questions relating to the product backlog. Attend and participate in the pre-initiation call. Assign project initiation and launch prerequisites responsibilities to accountable Customer leadership and establish target completion dates. Complete the project initiation and launch prerequisites. Allocate roles to be filled by the Customer with the required Customer resources in the time frames agreed upon in the pre-initiation call. Assist with any orientation activities Microsoft requires to begin the project. Provision the necessary environments, resources and tools as needed to support delivery. Provide Microsoft team members with access to required environments and tools. Provide Microsoft with the required permissions to manage and configure repositories, pipelines and boards in the Automation environment. Provision a new Git repository in the Customer’s Automation environment and provide access for Microsoft team members. Provision dedicated resource groups in each of the environments listed in the Environment requirements section. [Include this bullet if the Productionize and Optimize is in scope] Create a Microsoft Entra service principal with resource group owner permissions for each of the resource groups that has been provisioned. These service principals will be used by the automated deployment pipelines to deploy and configure the solution including configuring role-based access controls. Identify potential data / content to be considered for ingestion into the system and provide samples, as needed by Microsoft. Conduct a preparation call with Microsoft to discuss and agree on Discovery and Envisioning Workshop objectives and logistics. Assign primary points of contact (business and technical) for the discovery and envisioning activities. Identify key business and technical decision makers and SMEs who will participate in the discovery and envisioning workshops. |

Product Baseline Planning

Even if there is already a valid, sufficiently detailed product backlog, many of the activities in this section may still be required, but less time may be spent. Note: Estimation of Custom AI Advisor for Knowledge Mining is based on 1 week for Project initiation, 1 week for Baseline Planning (Sprint 0) and two weeks for each subsequent delivery sprint.

Baseline planning will be one week in duration.

During baseline planning, the feature team will construct the initial product backlog for implementing the baseline solution, a high-level architecture and an initial release plan. At the completion of this exercise, the outcomes, assumptions, and dependencies will be verified.

Should there be any material deviations from the initial estimated capacity and/or skills, these and their implications will be discussed. The impact of such changes will be addressed through the change management process.

Table 8: Product Baseline Planning activities

| Category | Description |
| --- | --- |
| Microsoft activities (The activities to be performed by Microsoft) | • Conduct baseline planning workshops with Customer stakeholders and SMEs to align on business outcomes, personas, and the workflows where agentic capabilities will be embedded in the flow of work. • Define success criteria and outcome-oriented measures (e.g., OKRs) for the initial release intent, and translate them into epics/features (avoid detailed user-story commitments in the SOW). • Establish the platform-centric delivery intent: define the baseline platform pattern that is modularized, scalable, secure, and reusable, enabling repeatable onboarding of multiple use cases over time (not one-off agents). • Define the phased roadmap and delivery plan for the engagement (Product Strategy & Envisioning → Foundations & Feasibility → Capability & Advancement → Productionize & Govern), and align this to the initial backlog sequencing. • Model strategy (for orchestration/runtime and workloads): define the approach for selecting and governing foundation models for targeted workloads, including (as applicable and approved) OpenAI GPT family models (e.g., GPT-4 class and newer, GPT-5 where available), Anthropic Claude, and other approved models. Confirm model selection criteria (quality, safety, latency, cost, regional availability), routing/fallback strategy, and model governance expectations. • Agentic framework strategy: define the approach for building and orchestrating agents using Microsoft-supported agentic patterns and frameworks (as applicable), including Microsoft agent framework components and/or commonly used agent frameworks such as LangGraph (and similar orchestration frameworks) to support multi-step, multi-agent workflows. Establish guidance for tool-calling patterns, workflow orchestration, and agent handoffs aligned to governance requirements. • Define the governance approach for the platform, including evaluation, guardrails & controls, privacy, security, and access management expectations. • Agent 365 (governance/observability): define how Agent 365 (or equivalent Microsoft governance/observability capability) will be used to support registry, access control, monitoring/telemetry, observability, and lifecycle visibility for agents and tools (as applicable to scope). • Define an evaluation and validation approach that supports iterative improvement across quality, safety, and performance. Establish how pilot feedback will be captured and used to refine prompts, tools, and agent workflows. • Architecture and resource setup (high-level): confirm target environments, required platform services, identity/access approach, and operational constraints. Confirm required access to subscriptions, repos, pipelines, and environments. • Data review: inventory candidate data sources (structured/unstructured), identify grounding sources, document access constraints, and identify known gaps and remediation needs (owned by Customer unless explicitly in scope). • Team and process alignment: confirm roles/responsibilities, working agreements, ceremony cadence, backlog hygiene, and Definition of Ready / Definition of Done expectations. Populate the initial sprint backlog with planned epics/features for Sprint 1. • Collaborate with the Product Owner to confirm the Sprint Goal for the first delivery sprint and identify key risks/impediments that may affect delivery sequencing. • Define a test approach and automation pipeline plan for in-scope testing described in the Testing and defect remediation section (as applicable). |
| Customer activities (The activities to be performed by the Customer) | • Allocate and make available required Customer roles (sponsor, product owner, SMEs, security/compliance contacts) within the time frames agreed in initiation. • Participate in baseline planning workshops; provide workflow context, current-state constraints, policies, and success measures needed to define outcome-oriented priorities. • Provide relevant documentation and business requirements; clarify requirements and approve priorities at the epic/feature level. • Provision and/or approve access to required environments, tooling, and repositories; complete internal governance steps needed to begin delivery. • Identify candidate data sources and ensure appropriate access approvals are in place for planned grounding and integrations (as applicable). • Confirm security, compliance, and Responsible AI expectations; provide timely feedback via agreed review channels and decision-makers. • Define the UAT/pilot validation approach; identify pilot users for feedback and usability validation (as applicable). • Collaborate with Microsoft to validate the initial backlog and initial release intent and to agree the Sprint Goal for the first delivery sprint. |
| Key assumptions | • Customer representatives (especially sponsor and product owner) are available throughout baseline planning for timely decisions and prioritization. • Key roles (business SMEs, technical SMEs, security/compliance stakeholders) are available and knowledgeable about target workflows and systems relevant to initial scenarios. • Required environments, tooling access, and approvals are completed in time to support planned sprint starts. • Model availability and usage (including GPT family models, Claude, and other models) is subject to Customer approvals, licensing, regional availability, quota/capacity constraints, and enterprise policy. • The backlog will be refined during baseline planning, which may change sequencing, scope emphasis, and/or required skills/capacity; material deviations are handled through the change management process. • Marketplace patterns and third-party integrations (if applicable) depend on Customer governance approvals, vendor readiness, and availability of required credentials and security reviews. |

Each delivery sprint will last two weeks. Microsoft and the Customer will collaborate to determine the final duration for sprints during baseline planning.

Before sprint planning starts, the product owner will collaborate with the feature team to define a sprint goal and a proposed sprint backlog. This sprint backlog will consist of a set of PBIs that the feature team estimates may be completed during the sprint.

The first half-day of every sprint will be set aside to plan for that sprint. In some exceptional cases, planning may extend past the first half-day. The feature team, the product owner, and the Microsoft project manager will attend. During sprint planning the following activities will take place:

The feature team will review each PBI. The feature team will determine if there is sufficient information to begin development. The Microsoft team may seek clarification from the product owner. If there is insufficient information to begin work on a PBI and the product owner cannot provide clarification during the meeting, the feature team may defer the story to a later sprint or the product backlog.

The feature team will determine which PBIs can be accomplished during the sprint. If the proposed sprint backlog is too large, the team will collaborate with the product owner to defer PBIs to a later sprint or the product backlog. If the proposed scope is too small, the team will collaborate with the product owner to add PBIs. The PBIs selected for the sprint are solely determined by the feature team.

The feature team will determine the technical feasibility of a PBI. If the technical feasibility of a user story requires further investigation, a corresponding PBI may be added to investigate potential solutions. If the feature team determines that a PBI is not feasible, the feature team can remove the story from the backlog.

The feature team will work to decide how the work will be accomplished. This may include design discussions, updates to the architecture, and a breakdown of PBIs into tasks.

During the delivery sprint, the feature teams will build out the solution with planned PBIs and architecture, which will be updated, if it is required. The feature team will hold daily standup meetings to keep everyone informed and to report any impediments.

During the sprint, if the feature team determines that a PBI cannot be completed within the sprint, it will be deferred to a later sprint after consultation with the team and the product owner. If the feature team has extra capacity in a sprint, it will collaborate with the product owner to select PBIs to be added to the sprint backlog. Changes to the sprint backlog should not compromise the sprint goal. The Microsoft project manager is the sole decision maker on scope changes during the sprint.

The last day of the sprint is usually dedicated to demonstrating the functionality that has been achieved and to carrying out a retrospective of the sprint. Microsoft and the Customer will review the delivered outcomes after every sprint to determine if changes are needed (for example, updates to the backlog/desired outcomes). Product changes during the sprint should be minimized so delivery times and sprint goals are not affected. Sprint retrospectives help determine where the team succeeded, and where improvements can be made. The product owner reviews the completed stories and marks them as Done or Not Done based on the Definition of Done.

Table 9: Delivery sprints activities

| Category | Description |
| --- | --- |
| Microsoft activities The activities to be performed by Microsoft | The following activities will be performed during each delivery sprint: Collaborate with the Customer to jointly agree the priority of items in the backlog. Review the PBIs assigned to a sprint. Determine whether sufficient information is available for each PBI. A PBI will be flagged if more clarification is needed; if clarification cannot be provided, the team may decide to defer the PBI to a later sprint. Conduct a sprint planning meeting with the Customer at the beginning of each sprint to agree on a sprint goal and plan the PBIs that will be included in the sprint backlog. Determine whether the PBIs assigned to a sprint can be completed within that sprint based on available capacity and interdependencies across PBIs. Conduct and participate in regular scrum meetings. Collaborate with the Customer to design and plan for the implementation of the PBIs. Complete assigned PBIs in the sprint backlog according to the individual PBI acceptance criteria and Definition of Done (DOD). Perform testing as defined in ‎the Testing and defect remediation section. Collaborate with the product owner to create a proposed scope for future sprints, including a set of PBIs ready to be assigned. Collaborate with the product owner to manage the backlog. Identify impediments to project delivery progress. Provide ongoing refinement of the effort estimate (effort remaining) for PBIs based on the development progress, dependencies, and architectural constraints or needs. Explore external dependencies. Review and refine the risk list. Provide ongoing collaboration with the Customer to reassess the remaining resource capacity based on the progress of delivery, refined product backlog, and understanding of requirements. At the end of a sprint, the following activities will be conducted: Sprint review: a single meeting held at the end of the sprint to inspect the outcome of the sprint and determine future adaptations if needed. Attendance by the product owner is mandatory; attendance by Customer stakeholders is optional but recommended. (See sprint completion section for detail). Sprint retrospective: an opportunity for the scrum team to plan ways to increase quality and effectiveness. |
| Customer activities The activities to be performed by the Customer | Collaborate with Microsoft to jointly agree the priority of items in the backlog. Attend and participate in sprint planning meetings and workshops, as necessary. Attend and participate in regular scrum meetings, as necessary. Help refine PBIs and provide timely clarifications. Provide updated background information, documentation, and business requirements. Provide all necessary documents, content and information required to implement and test the solution. Collaborate with Microsoft to create the proposed scope for future sprints. Complete assigned PBIs in the sprint backlog according to the individual PBI acceptance criteria and Definition of Done (DOD). Provide the required level of access to Customer systems to allow Microsoft team members to complete assigned PBIs. Perform testing as defined in ‎the Testing and defect remediation section. Help to identify and remove any impediments. Manage and complete tasks associated with the Customer’s internal governance processes. Collaborate with the Microsoft team to deploy the solution into the Development and QA environments. Collaborate with Microsoft to implement automated deployment pipelines in the Automation environment that will deploy the baseline solution to each of the other environments listed in the Environment requirements section. Deploy the solution into the production environment using the automated deployment scripts developed with Microsoft. Implement automated jobs for loading content and data into the solution. Attend the sprint review meetings and provide feedback. |
| Key assumptions | Customer representatives, especially the product owner and sponsor, will be available throughout the duration of the sprint. The backlog will be continually refined in each sprint, which may result in changes to overall scope and changes to required skills and/or capacity. |

Testing and defect remediation

Standard test types are included in the following table. Add or remove items from the table as required for your project. Refer to the SOW Writing Guide for additional options.

#### Testing

The following kinds of testing are included in the project.

Table 10: Testing in scope

| Test type | Description | Responsibility |  |  |
| --- | --- | --- | --- | --- |
|  |  | Has responsibility for testing | Provides test data and test cases | Provides guidance and support |
| Automated unit tests | Automated tests that cover a single component. | Feature team | Feature team | Customer |
| (Development) | Test regression needs to be taken care of so test automation needs to cover as much code base as possible. |  |  |  |
| Deployment testing | Testing to validate the deployment of the solution to environments other than development. | Customer | Feature team | Microsoft |
| Functional testing | Tests performed by a feature team within a delivery sprint to validate that the product features function in accordance with the acceptance criteria defined for features and PBIs. | Feature team | Feature team | Customer |
| Iterative prompt refinement / | Add this row if Productionizing and Optimizing the solution is in scope. Testing of different prompt variations and agent logic to validate and refine agent responses. | Feature team | Feature team | Microsoft |
| UAT | The Customer is responsible for UAT because we do not want a dependency on Customer resources to finish the project. If Microsoft becomes responsible for UAT then significant resources and lead time to marshal Customer resources may impact the schedule. The Customer can verify that value was added throughout the project. Tests the user functionality of key real-world scenarios. UAT will be conducted over the course of the project according to the UAT time frames agreed upon during baseline planning (as described in the section). Feedback from UAT (defect or new PBIs) and other backlog items will be added to the product backlog and prioritized alongside other PBIs. | Customer | Customer | Microsoft |

#### Defect remediation

If possible, defects found by the feature team during a delivery sprint are fixed within the sprint itself. Defects that cannot be resolved during the sprint will be added to the product backlog. Defects found elsewhere will become part of the product backlog and be prioritized alongside other PBIs.

Outputs

Given that this is an agile model with variable scope, be cautious about providing deliverables for acceptance in addition to the ones specified in this template.

If you have additional deliverables that require acceptance, or you need to change acceptance required to “Yes” for any of the deliverable below, you will need to add the standard deliverable acceptance language to the Completion and definition of done section.

Please consult with your RMQA manager and work with them to update the Completion and definition of done section accordingly.

Microsoft will provide the following.

Table 11: Outputs

| Name | Description | Acceptance required |
| --- | --- | --- |
| Scenario description document | A Word document or PowerPoint presentation that describes the desired business outcomes (in terms of OKRs) and anticipated business benefits for a mutually agreed AI scenario. | No |
| Initial product backlog | An initial product backlog that defines the high-level epics and features for a solution that will address the desired business outcomes for the mutually agreed AI scenario. | No |
| Initial release plan | A plan showing the desired outcomes and key features that should be delivered during the initial release of the product. | No |
| Sprint completion report | This report lists the PBIs that have been completed during the sprint, any planned work that was not completed, and any project risks or problems. This report is produced as an output of each sprint. | No |

Completion and definition of done

Sprint completion

Sprints will end based on the calendar schedule defined during Baseline Planning. At the conclusion of each sprint, feature teams will conduct a sprint review and sprint retrospective. During the sprint review, completed work will be demonstrated. At the end of each sprint, Microsoft will provide a sprint completion report.

Given that this is an agile model with variable scope, be cautious about providing deliverables for acceptance. If you have detailed knowledge of the scope and will be building to that with defined deliverables with milestones, then this is not the correct template to use.

If you have additional deliverables that require acceptance, you will need to add the standard deliverable acceptance language after the Sprint completion section.

Backlog item completion

Backlog items do not require formal sign-off or Customer acceptance when they are completed by the feature team.

As part of each sprint review (Delivery sprints section), the Customer will review each backlog item (user story or defects) completed in the delivery sprint and confirm whether it is considered done using the Definition of Done agreed during Project Baseline Planning. Each backlog item that is done will be recorded as such in Azure DevOps. The results will also be captured as part of the sprint completion report.

If the Customer does not agree to complete this within the current sprint review, you can consider including additional language like the text below to put a time limit on this activity. Be cautious that you do not allow too much time or project delays may be encountered.

The status of each completed backlog item must be updated in Azure DevOps within five days after the sprint review meeting is complete.

Items that are not considered done at the end of a sprint will be moved to the product backlog and prioritized alongside other backlog items during sprint planning.

Any defects found in a finished backlog item will be added to the product backlog as a defect and prioritized alongside the other backlog items. A finished backlog item may also prompt the Customer product owner to include additional backlog items to enhance the software.

If you have additional deliverables that require formal acceptance included in the Deliverables section, please consult with your SQA Lead to evaluate whether it is appropriate to include additional information in this section covering our typical deliverable acceptance process.

Timeline

Customers may modify the project duration to work within the allocated budget. This does not change the approach or scope of work, but simply how long the team is engaged. If the Customer decides to shorten the duration, there likely will not be any change needed in the WO or SOW. However, if they want to extend the duration, a change to both the WO and SOW may be needed to extend the term and/or add capacity (hours) within the WO.

Note that the language below specifies a maximum duration for the team, but also allows flexibility to utilize all available capacity defined in the WO. This should allow us to consume all hours in a Time and Materials project even if it goes longer than the duration specified here. The main thing to keep in mind is that we are working under a fixed capacity and the outcomes and backlog items we will be able to produce are variable, as explained elsewhere in the document.

The timeline for this project is relative to the project start date. All dates and durations provided are estimates only. The specific timeline will be finalized during baseline planning and will be updated as part of core project planning activities.

Microsoft will provide the Microsoft team described in the Project organization section for a period not to exceed <X weeks> or until the capacity defined in the WO is consumed. The Microsoft team will work on the highest priority outcomes, specified by the Customer, as described in the Project outcomes section.

Project Initiation

Baseline Planning

Delivery Sprints

Sprint 1

Sprint N

Project start

Project end

Envisioning

The high-level timeline of the project is depicted in the following image. (Several additional timeline examples, in different editable formats and easy to tailor are available at https://aka.ms/ISDRoadmaps)

Figure 3: High-level timeline

Project organization

Project staffing

The role descriptions for each area in the project organization are shown in the roles and responsibilities table in the sections that follow. The capacity available for each Microsoft resource is specified in the WO. If more resource capacity of any role is needed, it can be added through the change management process.

As noted previously, this template is best suited for Time and Materials and was written with that in mind. If it is used for fixed fee, careful attention needs to be paid to the bounds on capacity implied throughout. The capacity for a fixed fee would need to be defined in terms of the team provided and the duration over which that team is provided. When the duration is reached, the team is out of available capacity.

Executive steering committee

The executive steering committee provides overall senior management oversight and strategic direction for the project. In addition, it removes obstacles for the project team. The executive steering committee for the project will meet per the frequency defined in the communication plan and will include the roles listed in the table below.

If necessary, include additional rows as appropriate. By default, all the roles listed below should be included in the SOW. A person may assume more than one role (persona).

Table 12: Executive steering committee roles and responsibilities

| Role | Responsibilities/notes | Responsible party |
| --- | --- | --- |
| Executive sponsor | Participates in the executive steering committee. Serves as a point of escalation to support clearing project roadblocks. Serves as a final arbiter of project issues. Makes decisions about the project strategic direction. Approves significant change requests. | Both Customer and Microsoft |
| Project owner | Serves as the Customer single point of contact and is accountable for the project. Interacts with executive sponsors from both the Customer and Microsoft. Routinely engages with the Microsoft Delivery Management Executive (DME) or program director. Works to eliminate the Customer-related issues hindering or impeding implementation. | Customer |
| Delivery Management Executive (DME) | Serves as the point of escalation to support clearing project roadblocks. Leads the executive steering committee with Microsoft project manager. | Microsoft |
| Project manager | Serves as the primary point of contact and takes accountability for service delivery. Serves as the point of contact for contract extensions, personnel matters, and billing. Serves as an escalation point for delivery issues to Microsoft senior leadership. Drives Customer satisfaction – both what is being delivered, and how it is being delivered. Leads project quality reviews with the Customer executive sponsor to assist with “conditions of satisfaction.” Oversees and coordinates the overall Microsoft project and delivers it on schedule. Takes responsibility for Microsoft resource allocation, risk management, project priorities, and communication to executive management. Coordinates decisions within three business days, or according to an otherwise agreed-upon timeline. | Microsoft |

Product council

The product council is the primary mechanism for aligning stakeholders and dealing with competing priorities. It acts as the forum where the strategy is agreed upon so that all key decision makers understand what decisions are being made about the direction of the product and why. The product council allows the feature teams to maintain autonomy while simultaneously determining the overall priorities for business outcomes.

Figure SEQ Figure \* ARABIC4: Product council

Ultimately, the product council is formed to define and share the product strategy and roadmap. It also makes decisions needed to resolve any conflicting product priorities.

In addition to the roles listed below, all product managers and technical leads from the individual feature teams are also members of the product council.

Table 13: Product council roles and responsibilities

| Role | Responsibilities/notes | Responsible party |
| --- | --- | --- |
| Group product manager | Defines the product vision and strategy, including OKRs, to provide clarity, focus, and alignment with strategic Customer priorities and desired business outcomes. Coordinates all activities to meet specific business value-driven requirements. Coordinates with business units for sponsorship and budgeting. Effectively communicates, collaborates, and coordinates with all relevant IT and business stakeholders. Establishes and maintains an effective and functioning internal sourcing and feedback loop process to gather and improve product capabilities. | Microsoft |
| Engineering manager | Sets the strategic direction for architecture of the products being developed. Facilitates alignment to desired business outcomes and OKRs for all products. Leads the product council from a technical perspective. Serves as the technical person responsible for user story/PBI backlog decisions during sprint planning and defines validation criteria for work items. Helps the product managers prioritize and manage the product backlog. Facilitates conversations between product stakeholders so that the product managers can make informed decisions. Collaborates with the Customer to define the set of security and data protection principles to which the project must adhere. Reviews technical designs from feature teams to determine compliance. | Microsoft |
| Project manager | Oversees and coordinates the overall project and delivers it on schedule. Oversees the Customer resource allocation, risk management, project priorities, and communication with executive management. Coordinates decisions within three business days, or according to an otherwise agreed-upon timeline. Communicates the project efforts and activities to the Customer executive committee members and stakeholders. Responsible for capturing and managing success expectations. | Customer |
| Business stakeholders | Provides direction on business outcomes. Maintains communication with Customer personnel assigned to feature teams (for example, SMEs). | Customer |

Feature team

Following the scrum model, Microsoft uses a feature team approach to deliver an project. All scrum roles will be represented within the feature team. This team is an autonomous and empowered unit that has all the capabilities to design, develop, test, and release features to achieve the Customer outcomes. A feature team consists of a product manager, scrum master, technical lead, SMEs, and engineers with various development, test, deployment, infrastructure, security, data, and operation skills.

The roles listed below are typical and representative for feature teams, though they may differ, depending on the project. The skill sets of the engineers will also be different, depending on the project.

Table 14: Feature team roles and responsibilities

| Role | Responsibilities/notes | Responsible party |
| --- | --- | --- |
| CPM (an agile/scrum product owner plus additional responsibilities) | Takes responsibility for the alignment with the strategy and objectives communicated by the product council if one is present in the project. Manages and prioritizes the product backlog. Serves as the primary person responsible for user story/PBI backlog decisions during sprint planning. Serves as the single point of contact for decisions about PBIs and prioritization. Defines validation criteria for work items, especially user stories. Actively participates in all sprint ceremonies. Takes responsibility for planning validation testing. Serves as a member of the product council if present. | Microsoft |
| Technical lead | Partners with the Customer to understand business needs and solution requirements and assists with technical governance. Helps evaluate implications of trade-off decisions to prioritize product backlog. Serves as a member of the product council. Within the scope of a feature team and for an individual product, serves as the technical person responsible for user story/PBI decisions during sprint planning and defines validation criteria for work items. Facilitates conversations between various product stakeholders so that the product managers can make informed decisions. Facilitates DevOps standardization (for example, DevOps taxonomy and DevOps principles and practices). Provides the Customer with technical advice regarding the Microsoft cloud. Reviews solution architecture and design to identify design-related security issues. Reviews results of security tests performed on a working test environment. | Microsoft |
| Engineer | Takes responsibility for design, implementation, test, and deployment to production following DevOps principles. Participates in all sprint reviews. Note: The mix of feature team engineering skills may vary throughout the project, depending on work requirements. | Microsoft |
| SME | Provides ongoing guidance to the Microsoft feature teams. Serves as the Customer operations lead, responsible for cloud operations and governance. Takes responsibility for validating the quality and functionality of the product increment. Participates in all sprint reviews. | Customer |
| Adoption and change management consultant(s) | Assists the product manager with the definition of the mission and OKRs. Creates the communication plan. Drives adoption via communication, use cases, and upskilling. Builds innovation culture with leadership support and training paths. Measures adoption (project, workflow integration). Provides guidance for the operating model, roles and responsibilities needed to manage and operate the Agentic solution. | Microsoft |

Project governance

The governance structure and processes the team will abide by for the project are described in the following sections.

Project communication

In addition to the communication mechanisms built into the delivery approach, the following will be used to communicate during the project:

Communication plan: this document will describe the frequency, audience, and content of communication with the team and stakeholders. Microsoft and the Customer will develop it as part of project planning.

Status reports: the Microsoft team will prepare and issue regular status reports to project stakeholders per the frequency defined in the communication plan.

Status meetings: per the frequency defined in the communication plan, the Microsoft team will schedule regular status meetings to review the overall project status, available delivery data, [make sure these are in scope before including] (delivery metrics, SLOs, and SLIs), and open problems and risks.

Risk and issue management

The following general procedure will be used to manage active project issues and risks during the project:

Identify: identify and document project issues (current problems) and risks (potential events that could impact the project).

Analyze and prioritize: assess the impact and determine the critical risks and issues that will be actively managed.

Plan and schedule: determine how to manage critical risks and assign responsibility for risk management and issue resolution.

Track and report: monitor and report the status of risks and issues.

Escalate: escalate to project sponsors critical issues and risks the team is unable to resolve without assistance.

Control: review the effectiveness of the risk and issue management actions.

Active issues and risks will be monitored and reassessed every week.

Change management process

The agile approach is set by design to handle changes to the product backlog if they can be handled within the capacity estimated in the WO and fall under the project outcomes as originally planned (defined in the Customer desired business outcomes section). General criteria to justify triggering the change management process include, but are not limited to:

Original capacity is exhausted, or scheduled capacity is impacted and needs to be amended

Changes to the resource labor category

Project duration extensions (the team is needed longer than specified)

Additional outcomes are defined, or existing outcomes defined in Section  are changed

During the project, either party may request modifications to the Services described in this SOW. The agile approach, used by Microsoft, does not guarantee that all items defined in the product backlog will be completed, nor that all outcomes will be achieved. Should the Customer decide to continue work after project completion (described in the Project completion section), the Customer may request a change by following the process below.

Requested changes take effect only when the proposed change is agreed upon by both parties. The change management process steps are:

The change is documented: Microsoft will document all change requests in a Microsoft change request form. The change request form includes:

A description of the change.

The estimated effect of implementing the change.

The change is submitted: Microsoft will provide the change request form to the Customer.

The change is accepted or rejected: the Customer will accept or reject the change within three business days and confirm the following to Microsoft:

Acceptance – the Customer must sign and return the change request form.

Rejection – if the Customer does not want to proceed with the change or does not provide an approval within three business days, no changes will be performed.

Delete the text below if not required. The following text is required for customers, such as those in the US public sector that require all changes to be in the form of amendments. If you require this text, delete all other text in this section except the first paragraph and use only this optional text.

During the project, either party can request, in writing, additions, deletions, or modifications to the Services described in this SOW (“change”). Approved changes will be managed through amendments, which may lead to additional costs and schedule impacts. Microsoft shall have no obligation to commence work in connection with any change until the details of the change are agreed upon in an amendment signed by the authorized signatories from both parties.

Within three consecutive business days of receipt of the proposed amendment, the Customer must either indicate acceptance of the proposed change by signing the amendment or advise Microsoft not to perform the change. If you advise Microsoft not to perform the change, we will proceed with the original agreed-upon Services only. In the absence of the Customer acceptance or rejection within the previously noted time frame, Microsoft will not perform the proposed change.

Escalation path

The product managers, executive sponsors, and other designees will work closely together to manage project issues, risks, and change requests as described previously. The Customer will provide reasonable access to the sponsor or sponsors to expedite resolution. The standard escalation path for review, approval, or dispute resolution is as follows:

Feature team member

Product manager and project managers

Product council and delivery management executive

Executive steering committee

Project completion

If you need to provide a fixed fee, check with your SQA lead for guidance on language and payment terms (monthly capacity). This outcome-based offer is best suited for Time and Materials since the backlog is variable and there are no formal deliverables requiring acceptance.

Microsoft will provide Services defined in this SOW to the extent of the fees available and the term specified in the WO. If additional Services are required, the change management process will be followed, and the contract modified. The project will be considered complete when at least one of the following conditions has been met:

All available capacity has been utilized for Services delivered.

The term of the project has expired.

All Microsoft activities and product backlog items have been completed.

The WO has been terminated.

Due to the nature of agile delivery, not all backlog items or outcomes may be completed during the project. The Microsoft team will rely on the CPM in conjunction with the product council to determine priority of the product backlog so that the important backlog items can be completed during the project.

Customer responsibilities and project assumptions

Customer responsibilities

These are general Customer responsibilities. Project-specific Customer responsibilities are included elsewhere in the SOW (typically the Project organization section). Do not repeat responsibilities listed elsewhere in the SOW within this section.

The Customer is responsible for:

Providing accurate, timely, and complete information within three business days or as mutually agreed upon.

Providing access to people, including knowledgeable Customer personnel and business users as required.

Providing sufficient Customer resources with the requisite skills for testing during the project.

Providing all requisite information to relevant external parties to obtain clearances for all personnel actively participating in the project, if security clearances are required.

Providing access to systems for both onsite and remote work.

Providing a suitable work environment when onsite presence is required.

Managing all Customer personnel and vendors who are not managed by Microsoft.

Managing external dependencies for related projects or programs.

Confirming regulatory compliance, if applicable.

Providing standard product training for external systems as required.

Overseeing organizational change management:

Redesigning or re-engineering business processes.

Designing or redesigning the functional organization.

Planning or undertaking user communications.

Other general Customer responsibilities.

The Customer first responder organization is responsible for initial triaging after all releases.

Providing application support.

Fixing bugs and troubleshooting problems that are related to applications or other third-party software, hardware products, or applications that are not explicitly mentioned as being in scope.

Preparing documentation about processes, standards, policies, and existing guidelines.

Designing, configuring, integrating, deploying, or fixing issues in commercially available third-party software.

Implementing modifications to third-party systems and external interfaces to support integration.

Project assumptions

Insert additional items as required – do not repeat assumptions listed elsewhere in the SOW. Consider the following: technical assumptions, infrastructure assumptions, and project delivery assumptions. Refer to the SOW Writing Guide for additional options.

Review all assumptions for accuracy with special attention to optional assumptions, which may be Customer-specific. For optional assumptions you wish to keep, change the style to “Bullet list” and indent as needed; otherwise delete optional items.

The following are assumptions that apply to this project between the Customer and Microsoft. During the project, the information and assumptions in this document will be validated, and if a material difference is present, this could result in Microsoft initiating a change request to cover additional work or extending the project duration.

Workday:

Local Microsoft employees will follow the standard Microsoft (or appropriate subsidiary) workday and work week.

If Microsoft Global Delivery factories are used, then the following also apply:

The standard workday for the offshore Microsoft factory team is between 9:30 AM and 6:30 PM India standard time, Monday through Friday, except for scheduled holidays. Limited exceptions can be made with advanced planning to support production-level changes or to address a need that requires a meeting between an offshore resource and the Customer and which cannot be accomplished during the standard workday. Exceptions will be coordinated by the program manager.

Offshore resources that are not part of the factory will be available between 7 AM and 10 PM India standard time over an eight-hour continuous window.

Remote work:

The Microsoft feature team may perform Services remotely.

If the Microsoft feature team is required to be present at the Customer location every week, resources will typically be on site for three nights and four days, arriving on Monday and leaving on a Thursday.

The place of performance under the SOW may be at a Microsoft facility, a Customer facility, a US government facility, or various remote and off-site locations (including Microsoft employee home offices).

Language:

All project communications and documentation will be in [insert language]. Local language support and translations will be provided by the Customer.

Staffing:

If necessary, Microsoft will make staffing changes. These may include, but are not limited to, resources and project roles.

If a security clearance is required, all resources will have the appropriate level of security access required to complete project-related efforts.

Resource mobilization for staffing the project will be [XX weeks].

Informal knowledge transfer:

No formal training materials will be developed or delivered as part of this project. All information transfer will be through informal knowledge transfer.

Known standards:

These assumptions may need to be updated, depending on the content in the Technology requirements and Environment requirements sections. Keep aligned.

Microsoft expects to use Azure DevOps, Azure Pipelines and might use GitHub for a standard delivery.

Time will be required to learn the Customer tooling if there are deviations from Microsoft standards. This time has not been included in project estimates.

Microsoft will use standard Azure DevOps process templates, and other IP designed to speed up delivery, including, but not limited to, standard work items, pipelines, and document templates.

Other assumptions:

In addition to project team members, the Customer shall allow Microsoft internal systems to access the mutually accessible delivery platforms and tools used for this project.

Microsoft will read, store, and share necessary delivery insights on the work artifacts and products generated as part of this project (for example, test cases, code base, and pipelines) that are hosted on mutually accessible delivery platforms, like Azure DevOps, Jira, and GitHub.

Microsoft will make available to the Customer all data and insights gathered during the project. Microsoft will purge said data and insights upon explicit Customer request or at the end of the project.

Holidays, vacations, and training time have not been factored into this SOW.

All work is to be contiguously scheduled. Any breaks in the project calendar must be scheduled four weeks in advance, or the time will be billed without interruption.

The Customer required compliance training for regulated industries is not included in the estimation. This includes:

Security training

Internal orientation

Financial compliance training

Healthcare compliance training

Procedures outside of Microsoft standard compliance

Background checks, fingerprinting, badging, and authentication

Browser compatibility testing has not been included in the project. If desired, backlog items may be added and prioritized for this effort.

The Customer will meet the necessary requirements to help make sure the solution design meets regulatory requirements.

Add the next assumption if there is any AI component to the project.

During the course of the project under this SOW, if the requested business outcome includes Microsoft developing or deploying an AI System for or with Customer which may be considered a sensitive use, Microsoft will conduct an internal responsible AI review, to include assessment of and requirements for the potential sensitive use. The outcome of the review will be discussed with the Customer and Microsoft will act in compliance with its responsible AI principles, including making any required modifications. For more information about Microsoft’s responsible AI principles please refer to https://aka.ms/RAI.

If localization support is required to support additional languages, it may be added to the product backlog.

Azure services and technology

Azure services and Azure-supported Microsoft technologies will be used to develop the solution.

The components to be developed by Microsoft will be cloud hosted.

Microsoft will not modify any existing code base that was not produced by the Microsoft delivery team.

Azure DevOps

Either the Customer will provide a Microsoft Azure DevOps services account that is accessible by all team members, or Microsoft will provide an account (possibly with limited Customer access).

Add this assumption if any non-GA product or technology is being proposed for use.

If the Customer approves a solution design that uses a product that is not generally available, the Customer acknowledges this, and accepts that it may affect the project cost and timeline.

Add an appropriately worded assumption after review from contracting and CELA if there are concerns over liability of PII or other similar breaches.

When the Customer determines that Microsoft or its agents will have access to personal identifiable information, the Customer is obligated to inform Microsoft within <n> days that further access to that information requires the use of equipment owned or supplied by the Customer.

The below bullet should be included for projects where GitHub is used for delivery and can be optional for other projects though recommended. To use, remove bold and change font color to black.

Any purchased GitHub Consulting Services are provided by GitHub, Inc., a wholly owned subsidiary of Microsoft Corporation.  Notwithstanding anything to the contrary in your Work Order, the GitHub Privacy Statement available at https://aka.ms/github_privacy and the GitHub Data Protection Addendum and Security Exhibit located at https://aka.ms/github_dpa will apply to your procurement of GitHub Consulting Services.

Exhibits

Delete this section if no additional exhibits are attached.

Initial product backlog

This is an optional section only to be included when you have a well-defined offer, initial backlog, or more details at the beginning of the project to support the information in the Customer desired business outcomes section.

The following table represents the initial product backlog to be validated and prioritized during product baseline planning. The backlog items may be revised at any time based on direction from the Customer, and they may not all be completed during the project. There may also be additional backlog items included during the project that have a greater priority for the Customer than those listed below. The product backlog is maintained and updated throughout the project based on priorities set by the Customer following the agile approach described in the Delivery approach, completion, and timeline section.

Stay at the epic/feature level in this table. Do not go to user story level.

Table SEQ Table \* ARABIC15: Initial product backlog

| No. | Item | Description |
| --- | --- | --- |
| 1) Product Strategy & Envisioning One-liner: Align business outcomes and define the platform-centric agentic foundation that brings agents in the flow of work. Goal: Establish the vision, success criteria, governance intent, and an initial epic/feature backlog to guide phased delivery. |  |  |
| PS-1 | Business outcomes, success criteria, and scope boundaries | Define outcome-oriented success criteria (OKRs/measures), target personas, and priority workflows where agentic capabilities will operate in the flow. Establish boundaries for what agents may do (assist vs. act vs. escalate), which actions require approvals, and what is out of scope for the initial release intent. Identify measurable value signals such as cycle time reduction, error reduction, service quality, user satisfaction, and adoption indicators. |
| PS-2 | Workflow discovery and “in the flow” mapping | Map priority workflows end-to-end (current → future). Identify where work breaks due to siloed data and manual handoffs. Define “agent touchpoints” across the workflow (intent capture, retrieval, planning, action execution, and escalation). Capture operational constraints (compliance gates, audit needs, latency/response expectations, approval steps) and translate them into epics/features. |
| PS-3 | Platform-centric layered reference architecture (high level) | Define the layered platform model and reusable building blocks required to scale beyond one-off agents. Cover foundational layers (AI landing zone intent, DevOps intent, base agentic framework intent) and the modular capabilities layer (evaluation, guardrails/controls, governance/observability/monitoring, lifecycle management, interoperability/extensibility, cost management, and responsible AI). Confirm how business use cases will be onboarded repeatedly on this foundation. |
| PS-4 | Model strategy and governance plan (multi-model ready) | Define the model approach for workloads, including approved options such as OpenAI GPT family models (including GPT-5 where available), Anthropic Claude, and other approved models. Establish selection criteria (quality, safety, latency, cost, region availability), routing/fallback strategy, and model governance (who can use which models for which workflows, change control/versioning, and rollout gates). |
| PS-5 | Agentic framework strategy (Microsoft patterns) | Define how agents and multi-step workflows will be built using Microsoft-supported agent framework patterns and frameworks such as LangGraph (or similar). Establish standards for tool-calling contracts, workflow/state management, memory/context handling, routing and handoffs, escalation patterns, and error recovery. Identify where multi-agent patterns are valuable (planner/worker, supervisor patterns, specialized agents). |
| PS-6 | Evaluation strategy (quality, safety, performance) | Define evaluation dimensions and how measurement will be operationalized: scenario test suites, automated checks (quality/safety), human review checkpoints, and continuous feedback signals. Define thresholds for pilot readiness, and how evaluation gates drive iteration, prompt/model changes, and safe expansion. |
| PS-7 | Responsible AI assessment and mitigation plan | Conduct initial Responsible AI assessment aligned to targeted workflows, data boundaries, and “actions.” Define mitigations such as human-in-the-loop checkpoints, safety filtering/guardrails, disclosure/transparency patterns, audit trails, escalation thresholds, and restrictions for sensitive tasks. |
| PS-8 | Data and knowledge strategy (grounding plan) | Inventory candidate knowledge sources and datasets (structured/unstructured). Define what constitutes “approved” grounding sources, refresh approach, and access boundaries. Capture requirements for data readiness, lineage/traceability, and minimum quality expectations to avoid scaling unreliable grounding. |
| PS-9 | Security and compliance baseline planning | Define baseline security posture and compliance expectations: identity/access model, secrets handling, audit logging requirements, network boundaries, egress controls, and security review cadence. Identify required approvals and align security gates with the phased plan. |
| PS-10 | Pilot intent + adoption signals + feedback loop | Define pilot user groups, entry/exit criteria, and feedback mechanisms. Identify value/adoption signals to track (usage, workflow completion rate, resolution time, satisfaction, error reduction) and define the operating loop: measure → learn → refine → expand. |
| 2) Foundations & Feasibility One-liner: Stand up the baseline foundation and validate feasibility with an end-to-end prototype that demonstrates agents in the flow. Goal: Prove the core platform pattern (intent → retrieval → action) with controls and a clear path to scale. |  |  |
| FF-1 | Azure AI Foundry baseline foundation setup | Establish baseline environment readiness and platform services anchored on Azure AI Foundry. Set up delivery scaffolding (repo structure, deployment conventions, and operational constraints). Align Foundry deployment with the Microsoft Azure-Native AI Platform strategy, using Foundry Projects as isolated, environment-scoped workspaces that support modular, secure, and scalable AI delivery. Confirm capacity/quota readiness, access prerequisites, and foundational service configuration needed for the first wave. (Optional) ACU-based Agent Factory feature for flexible agent hosting in production |
| FF-2 | Core orchestration runtime (baseline pattern) | Implement the baseline agent runtime pattern for multi-step workflows: orchestration flow, tool calling contracts, state handling, and safe execution. Establish standardized fallback behavior, retry/error handling, and escalation triggers for incomplete/ambiguous workflows. Ensure orchestration aligns with guidance on modular workflows, prompt versioning, and project-level RBAC. Ensure orchestration logic follows Microsoft’s recommended AI platform design principles, including modular workflows, prompt versioning, and project-level access controls |
| FF-3 | Tooling integration baseline (first action path) | Implement the first set of tool/action interfaces for a prioritized workflow. Include secure invocation patterns, permission boundaries, confirmation/approval steps for actions, structured outputs, and traceability (what action happened, when, and under what policy). |
| FF-4 | Knowledge integration baseline (retrieval/grounding) | Implement initial grounding patterns: ingest a curated initial dataset/source set, define retrieval approach, and establish basic content governance (what sources are allowed, refresh expectations, and traceability where applicable). Ensure this forms a repeatable pattern for onboarding future sources. Foundry IQ to automate semantic retrieval and knowledge base grouping. Fabric IQ – Enable retrieval from Microsoft Fabric data sources as required by the customer. |
| FF-5 | UX prototype for “in the flow” interaction | Create the initial UX/interaction pattern that keeps agents in the flow (not just chat). Include intent capture, transparency into what the agent will do, confirmation for actions, clear error/fallback states, and seamless escalation to humans where needed. Validate early usability with pilot users. |
| FF-6 | Agent 365 governance/observability baseline (where applicable) | Establish governance/visibility using Agent 365 (or equivalent): agent/tool registry visibility, access control posture, baseline telemetry/monitoring, and dashboards for usage, failures, policy events, and operational signals. This is governance/observability—not orchestration. |
| FF-7 | Evaluation harness v1 (baseline) | Build an initial evaluation harness: test scenarios, automated checks for quality/safety, and a lightweight review workflow. Define thresholds for pilot readiness and a repeatable method to compare prompt/model variants and measure improvements. |
| FF-8 | Guardrails and controls baseline | Implement baseline guardrails aligned to enterprise needs: RBAC boundaries, safe response policies, tool/action constraints, escalation rules, auditability, and initial Responsible AI guardrails for the scenarios in scope. |
| 3) Capability & Advancement One-liner: Expand capability breadth, interoperability, and platform maturity so the foundation scales to more workflows and teams. Goal: Strengthen modular capabilities, multi-agent patterns, standardized onboarding, and reusable patterns for onboarding many use cases. |  |  |
| CA-1 | Multi-agent workflow patterns (advanced orchestration) | Extend orchestration to support multi-agent collaboration patterns (planner/worker, supervisor patterns), standardized handoffs, routing, and robust error recovery. Define reusable multi-agent templates that can be applied across domains and workflows. |
| CA-2 | Model routing and optimization (multi-model ready) | Operationalize multi-model support: routing rules, fallback logic, tuning for latency/cost/quality, and governance controls. Ensure workflows can use approved models (OpenAI GPT family including GPT-5 where available, Claude, and other approved models) based on policy and workload needs. Use Model Router for intelligent model selection, failover, and cost optimization. |
| CA-3 | Expanded tool/action library (“get work done” at scale) | Expand the tool/action library for prioritized workflows. Standardize tool contracts, permissions, throttling, circuit breakers, auditing, and safe action patterns (pre-checks, confirmations, and reversible operations where feasible). |
| CA-4 | Marketplace foundation (agents + tools) | Implement marketplace foundations: agent/tool discovery, registry patterns, identity metadata, publishing workflow, versioning, and deprecation conventions. Ensure assets are governed and reusable (curated entries, required documentation, approval flow, and operational visibility). |
| CA-5 | Standardized onboarding via MCP/MP2 through AI Gateway | Implement standardized onboarding for tools and external agent platforms using MCP/MP2 mediated through an AI Gateway. Include authentication/authorization enforcement, logging/audit, rate limits, policy gates, and consistent integration patterns for Microsoft and third-party assets. Same for A2A protocol for agent-to-agent communication via AI Gateway |
| CA-6 | Interoperability & extensibility patterns | Establish extensibility hooks so new tools, agents, and modules can be added without re-architecting. Define patterns for interoperability across agent platforms, tool ecosystems, and workflow modules while preserving governance controls and auditability. |
| CA-7 | Evaluation and monitoring expansion (quality + safety + drift) | Expand evaluation coverage and operational monitoring: broader scenario suites, drift/quality regression detection intent, usage-based telemetry, and stronger feedback loops. Define how monitoring signals trigger backlog items and governance actions (e.g., rollback, tuning, policy updates). |
| CA-8 | Security hardening and threat modeling wave | Expand threat modeling, prompt injection defenses, secrets management posture, egress controls, data leakage prevention, and operational security readiness. Align security improvements with marketplace expansion and broader tool connectivity. |
| CA-9 | Higher fidelity UX and trust patterns | Improve UX patterns that drive adoption and trust: clearer explanations, action preview/confirmation, error/fallback states, accessibility considerations, and consistent “in the flow” experience across workflows so users don’t revert to manual processes. |
| 4) Productionize & Govern (Optional — include only if production is in scope) One-liner: Harden the solution for enterprise rollout with operational readiness, governance, and lifecycle management. Goal: Ensure reliable, secure, manageable operations at scale with repeatable onboarding for future use cases. |  |  |
| PG-1 | Production readiness and operating model | Define production readiness criteria, support model, escalation paths, incident response alignment, and operational ownership. Establish operational runbooks and release governance so production rollout is repeatable and auditable. |
| PG-2 | IaC / CI-CD hardening and environment promotion | Harden delivery pipelines and environment promotion approach (dev/test/stage/prod where applicable). Define release gates, approvals, rollback strategy, and change controls required for enterprise rollout. |
| PG-3 | Observability, SLO signals, and cost management | Implement production-grade telemetry dashboards, health indicators/SLO signals where applicable, policy compliance monitoring, and cost management practices. Define how governance teams use these signals to manage reliability, performance, adoption, and spend over time. |
| PG-4 | Agent lifecycle management | Implement lifecycle processes for agents/tools: publishing, versioning, deprecation windows, rollback, retirement, and marketplace operating procedures. Ensure auditability and traceability across versions, approvals, and usage. |
| PG-5 | Responsible AI operationalization | Operationalize Responsible AI practices with ongoing monitoring, periodic reviews, escalation thresholds, documentation, and continuous evaluation gates as new workflows and tools are onboarded. |
| PG-6 | Scale strategy for additional use cases (“next waves”) | Define the repeatable onboarding pattern for new workflows and domains: intake criteria, dependency checks, governance gates, sizing/priority framework, and reuse strategy so incremental use cases become faster, safer, and more predictable to deliver over time. |